## Slide 1
SCRUM
Event game

## Slide 3
Reveals the value that the product delivers to customers, todayÇ
SPRINT
Timebox: max. 3 hours
Attended by: The Scrum Team
RETROSPECTIVE

## Slide 5
SPRINT
Timebox: max. 4 hours
Attended by: The Scrum Team & Stakeholders
REVIEW

## Slide 7
DAILY
Timebox: 15 mins
Attended by: Developers
SCRUM

## Slide 9
SPRINT
Timebox: max. 8 hours
Attended by: The Scrum Team
PLANNING

## Slide 11
SPRINT
Timebox: 1 month of less
Attended by: The Scrum Team

## Slide 13
Inspect Product Backlog and likely
completion dates

## Slide 14
Inspect Product Backlog and likely
completion dates

## Slide 15
Define a shared
Sprint Goal

## Slide 16
Define a shared
Sprint Goal

## Slide 17
Adapting the Definition of “Done” to increase product quality

## Slide 18
Adapting the Definition of “Done” to increase product quality

## Slide 19
Developers creates a plan for the next 24 hours

## Slide 20
Developers creates a plan for the next 24 hours

## Slide 21
Inspect marketplace changes & potential use of the Product

## Slide 22
Inspect marketplace changes & potential use of the Product

## Slide 23
The Product Owner informs the team of the velocity required for the next Sprint

## Slide 24
The Product Owner informs the team of the velocity required for the next Sprint

## Slide 25
Adapt the
Product Backlog

## Slide 26
Adapt the
Product Backlog

## Slide 27
A Daily Status Meeting with the Scrum Master as chairperson

## Slide 28
A Daily Status Meeting with the Scrum Master as chairperson

## Slide 29
Inspect how the Sprint went with regards to people and relationships

## Slide 30
Inspect how the Sprint went with regards to people and relationships

## Slide 31
Developers inspects their progress towards the Sprint Goal

## Slide 32
Developers inspects their progress towards the Sprint Goal

## Slide 33
The Scrum Team
inspects itself

## Slide 34
The Scrum Team
inspects itself

## Slide 35
The Steering Committee decides what to do next

## Slide 36
The Steering Committee decides what to do next

## Slide 37
The Stakeholders applaud the Developers for their hard work

## Slide 38
The Stakeholders applaud the Developers for their hard work

## Slide 39
Figure out how to make the next Sprint more enjoyable

## Slide 40
Figure out how to make the next Sprint more enjoyable

## Slide 41
The Developers promotes the Increment to stakeholders

## Slide 42
The Developers promotes the Increment to stakeholders

## Slide 43
Inspect the
Increment

## Slide 44
Inspect the
Increment

## Slide 45
Create the
Sprint Backlog

## Slide 46
Create the
Sprint Backlog

## Slide 47
Adapt the
Product Backlog

## Slide 48
Adapt the
Product Backlog

## Slide 49
Contains and consist of the Sprint Planning, Daily Scrums, the development work, the Sprint Review and Sprint Retrospective

## Slide 50
Contains and consist of the Sprint Planning, Daily Scrums, the development work, the Sprint Review and Sprint Retrospective

## Slide 51
Get cancelled if the Sprint Goal becomes obsolete

## Slide 52
Get cancelled if the Sprint Goal becomes obsolete

## Slide 53
May be considered a project with no more than a one-month horizon

## Slide 54
May be considered a project with no more than a one-month horizon

## Slide 55
A time-box of one month or less during which a "Done", useable, and potentially releasable product Increment is created

## Slide 56
A time-box of one month or less during which a "Done", useable, and potentially releasable product Increment is created